## Slide 1: Agile Development & Scrum Framework
Subtitle: Transitioning from Waterfall to Agile at ChadaTech
Nicole Hutto
2/20/2025

## Slide 2: Overview of Scrum-Agile Approach
Definition of Agile and Scrum (Schwaber & Sutherland, 2020)
Key principles: Iterative development, collaboration, continuous feedback (Rigby et al., 2020)
Benefits: Flexibility, faster delivery, improved quality (Gren et al., 2020)

## Slide 3: Scrum Roles and Responsibilities
Product Owner: Defines and prioritizes user stories (Schwaber & Sutherland, 2020)
Scrum Master: Facilitates Agile processes, removes blockers (Drury-Grogan et al., 2021)
Development Team: Implements features and ensures quality (Rigby et al., 2020)
Testers: Validate functionality and report defects (Drury-Grogan et al., 2021)

## Slide 4: Agile Phases in the SDLC
Planning: Gather requirements, define backlog (Drury-Grogan et al., 2021)
Design & Development: Implement and test in iterations (Gren et al., 2020)
Review & Retrospective: Assess progress, refine process (Gren et al., 2020)
Deployment: Deliver working product increments (Rigby et al., 2020)

## Slide 5: Waterfall vs. Agile
Waterfall: Sequential, rigid, difficult to adapt (Boehm, 2020)
Agile: Iterative, flexible, promotes feedback (Schwaber & Sutherland, 2020)
Example: How SNHU Travel project benefited from Agile over Waterfall (Drury-Grogan et al., 2021)

## Slide 6: Choosing the Right Approach
When to use Waterfall: Best suited for projects with a fixed scope, regulatory compliance requirements, and well-defined objectives (Boehm, 2020).
When to use Agile: Ideal for projects with evolving requirements, a need for customer collaboration, and frequent releases to refine the product (Rigby et al., 2020).
Final Recommendation: Based on ChadaTech’s goals of improving product adaptability and fostering a collaborative corporate culture, transitioning to Agile is the best approach (Digital.ai, 2021).

## Slide 7: Conclusion & Q&A
Summary of key points
Open floor for questions and discussion

## Slide 8: References
Boehm, B. (2020). The Evolving Role of Software Engineering in Agile Projects. IEEE Software.
Drury-Grogan, M. L., Conboy, K., & Acton, T. (2021). Examining Decision-Making in Agile Teams: A Complex Adaptive Systems Perspective. Journal of Systems and Software.
Gren, L., Torkar, R., & Feldt, R. (2020). The Effectiveness of Agile Practices in Software Development: A Systematic Review. Information and Software Technology.
Rigby, D. K., Berez, S., & Allen, J. (2020). Agile at Scale. Harvard Business Review.
Schwaber, K., & Sutherland, J. (2020). The Scrum Guide. Scrum.org.